PAY FOR PERFORMANCE CONTRACT FOR

_______________________________________________

_______________ CITY, UTAH

RELEASE SITE ____, FACILITY ID # 4000___

Parties:

This three party agreement is entered into between the Executive Secretary (UST) of the Utah Solid and Hazardous Waste Control Board, _______________________ (Claimant), and Claimant’s Consultant _______________________ (Consultant) pursuant to Utah Admin. Code R311-207-4(h).

Purpose:

The purpose of this agreement is to pay a Petroleum Storage Tank Fund (PST Fund) claim for cleanup on a fixed price schedule as measurable contaminant level goals are reached.

Terms:

A.	CONTRACT AMOUNT

It is agreed between the Executive Secretary, Claimant, and Consultant that this agreement is the exclusive means of approving reimbursement from the PST Fund and making payment for work performed in conformance with the approved work plan No. __ for the total fixed price of $__________.00.  This total fixed price is supported by competitive bidding, sole source justification or an analysis of reasonable, customary and legitimate costs.

B.	EXECUTIVE SECRETARY’S OBLIGATIONS

1.  Following review and processing of payment request letters, payment vouchers, and required data, the Executive Secretary shall pay the total fixed price from the PST Fund directly to Consultant as provided in section E below.

2.  The Executive Secretary may withdraw approval of reimbursement of PST Funds with its resulting payment to Consultant and withdraw the approval of the work plan if the Consultant fails to pursue the cleanup in accordance with the schedule submitted and approved with the work plan, or if the Consultant fails to continuously operate the remediation system as specified in the corrective action plan for a period longer than thirty (30) days. Upon written request, the Executive Secretary may grant an extension at his discretion.

C.	CLAIMANTS OBLIGATIONS

1.  Claimant assigns its right to payment from the PST Fund for the work performed by the Consultant to the Consultant.  Claimant shall review the correspondences from the Consultant and shall promptly notify the Executive Secretary of any mistakes.

2.  Claimant shall maintain communication with Consultant, monitor the work, and ensure that Consultant is diligently pursuing corrective action in accordance with the approved work plan and this agreement.  Claimant shall be cooperative and facilitate Consultant’s ability to pursue the work.  Claimant shall not interfere with or hinder Consultant’s ability to implement the work plan.  Claimant remains responsible for cleanup of site regardless of Consultant’s performance or effectiveness of original approved work plan.

3.  Claimant grants the Executive Secretary access to Claimant’s property described in the work plan to view work progress, obtain split samples, conduct final site walk through, retrieve surplus equipment or for any other purpose to satisfy the Executive Secretary’s statutory obligations.  Claimant grants and shall allow its Consultant all necessary access in order for Consultant to perform the work as provided for in this agreement.

D.	CONSULTANT’S OBLIGATIONS

1.  Consultant shall achieve the specified cleanup levels referenced in section E below by performing the corrective action set out in work plan No.__, or other corrective action approved by the Executive Secretary and the Clamant.

2.  Consultant agrees to accept payment of the fixed price as provided in section E below.  Consultant agrees that this will be the full and exclusive compensation paid to the Consultant for performance of the work plan or other corrective action approved by the Executive Secretary, including bonding and insurance.

3.  As provided in section E below, Consultant shall submit to the Executive Secretary on behalf of Claimant, payment request letters, PST payment vouchers, water and soil sample analysis, reports, lab or test results, and any other necessary or agreed to submittals as Consultant performs the work plan.  When Consultant submits correspondences to the Executive Secretary, Consultant shall also send copies of the correspondences to Claimant.

4.  During the work, Consultant shall work in a manner as far as is practicable to minimize interfering with business operations.  Consultant shall maintain the work site free of debris and in good condition.  Upon completion of the work, Consultant shall perform site restoration and ensure the work site is left in good condition.

5.    The Consultant shall hold harmless and indemnify the Claimant and the Executive Secretary against any patent infringements and third party liability from injury, loss or damage caused wholly or in part by the Consultant.

6.  If Consultant abandons the project prior to completion of remediation or the end of the warranty period, whichever occurs first, that Consultant and any consulting firm in which he/she is a principal will not be considered by the Executive Secretary for any future fixed price performance based work pertaining to PST Fund sites.

E.	PAYMENT TERMS

1.  Claimant’s reimbursement of the total fixed price assigned as direct payment to Consultant shall only be made as Consultant achieves the performance criteria of this agreement as follows:

a.	50% of the total fixed price will be processed for payment when all of the following are satisfied:

i.  the system has been installed and functionally tested,

ii.  an as-built diagram has been submitted, and

iii.  as specified in Appendix “A”, a groundwater sample has been taken from each key monitoring well and lab results have been submitted for inclusion in the baseline sample;

iv.  the average concentration of all the groundwater samples from each key monitoring well have been calculated to define the “baseline data”;

v.  if this baseline sampling shows that all of the baseline wells are already at or below the contaminant levels specified in Appendix “A” (specified cleanup levels), the Executive Secretary may terminate this agreement without making further reimbursement;

vi.  the Executive Secretary shall be given 48 hours notice of opportunity to observe the installed functioning system.

b.	10% of the total fixed price will be processed for payment upon receipt from the Consultant of a payment request letter, PST payment voucher, and analytical data verifying that all key monitoring wells have reached a 25% reduction in contamination from the “baseline data” toward reaching the specified cleanup levels.  The percent reduction will be calculated by the method presented in Appendix “A”.

c.	10% of the total fixed price will be processed for payment upon receipt from the Consultant of a payment request letter, PST payment voucher, and analytical data verifying that all key monitoring wells have reached a 50% reduction in contamination from the “baseline data” toward reaching the specified cleanup levels. The percent reduction will be calculated by the method presented in Appendix “A”.

d.	10% of the total fixed price will be processed for payment upon receipt from the Consultant of a payment request letter, PST payment voucher, and analytical data verifying that all key monitoring wells have reached a 75% reduction in contamination from the “baseline data” toward reaching the specified clean up levels. The percent reduction will be calculated by the method presented in Appendix “A”.

e.	10% of the total fixed price will be processed for payment upon receipt from the Consultant of a payment request letter, PST payment voucher, and analytical data verifying that all key monitoring wells have reached the specified cleanup levels.

f.	i.   The final 10% of the total fixed price will be processed for payment upon receipt from the Consultant of a payment request letter, PST payment voucher, and analytical data verifying that all key monitoring wells have reached the specified cleanup levels and maintained those levels for a period of six (6) months with the system turned off.  If the levels are not maintained for six (6) months, the system shall be restarted until the specified cleanup levels can be maintained for six (6) months after the system is turned off.

ii.  Before the final payment, three (3) soil borings shall be made within the boundaries of the remediation system to verify that the specified soil cleanup levels have been reached.  The locations and depths of sampling will be selected by the Executive Secretary after consultation with the Claimant and Consultant.  The cost of this verification sampling is included in the fixed price.

iii.   If the verification sampling indicates the specified cleanup level has not been achieved in the soil, remediation shall continue under the performance terms stated in the approved work plan until such levels are reached or warranty period (see section E.2 below) has been exhausted.

iv.   Upon confirmation by the verification sampling that cleanup levels have been reached and maintained in the soil; the completion of decommissioning; well abandonment; submission of the inventory list discussed in section H.1 below; Executive Secretary and Claimant site walk through then approval of site restoration; and receipt of lien releases or waivers from all subcontractors; the final 10% of the approved amount shall be processed and paid.

2.  Performance Product and Warranty.

All items in the approved performance based corrective action are necessary for reimbursement and payment.  These may include, but are not limited to: submitting all reports required by regulation, all reports necessary to obtain payment, all equipment purchase and installation, all operating, maintenance, repair and replacement cost, site restoration, and a warranty of meeting the cleanup level within 48 months of startup of the system.  If cleanup levels are not achieved within 48 months, the Consultant will continue to operate and maintain the system without being entitled to additional payment beyond the fixed approved price for up to 24 additional months or until cleanup levels are reached, whichever comes first.  At the end of the additional 24 month period, unless an extension is granted pursuant to section B.2, if cleanup levels have still not been reached the final 10% shall not be payable to Consultant, and Consultant forfeits all rights to payment of the final 10%.  Claimant shall then hire another consultant to finish the cleanup.

F.	WORK PLAN

Work Plan No.__ is incorporated by reference as part of this agreement.

G.	MONITORING

1. a.  All key monitoring well locations used to monitor the progress of the reduction of the contamination levels will be chosen by the Executive Secretary, with input from the Claimant and Consultant, and shall be identified by the Executive Secretary on the site map submitted with the corrective action plan which contains the drawing of the proposed remediation system.  The Executive Secretary will denote the chosen locations by placing an “X” where they are located and by initialing and dating each selected location.  There will be no less than four (4) and not more than eight (8) key monitoring wells.

b.  Monitoring wells other than the key monitoring wells will be sampled as described in the work plan.  The cost of all sampling is included in the total fixed price.

2. a.  The Consultant shall submit water sample analysis results to the Executive Secretary.  The report need only include a transmittal letter and a table with current and historical results.  Water sample reports used to support performance base criteria for payment must also include the laboratory data sheets.  Payment verification reports shall include tables for all contaminants showing total percent reduction in contamination from baseline data.

b.  The Executive Secretary shall be given 48 hours notice prior to any sampling event that will be used for performance payment verification to allow the Executive Secretary or its representative the opportunity to take split samples.  If notification and opportunity for the Executive Secretary to obtain split samples is not given, the Executive Secretary may reject the sample results.

H.  MISCELLANEOUS

1. Ownership of Equipment.

All remediation equipment installed on site is the property of the Petroleum Storage Tank Fund.  At the time of site decommissioning, the Consultant shall provide the Executive Secretary with an inventory listing of all items and their remaining monetary value.  The Utah State Agency for Surplus Property will arrange for disposition of all items not reusable on other PST Fund sites.  At the option of the Utah Agency for Surplus Property, title to remaining items may be transferred to Claimant for disposal without any change to the total fixed price.  The costs for decommissioning, well abandonment and site restoration are included in the total fixed price.

2.  Scope of Agreement.

This agreement covers only the contamination found on the Claimant’s property (on site).  Contamination, if any, not on the Claimant’s property (off site), must be successfully dealt with in accordance with Utah Admin. Code R311-211, Corrective Action Clean-up Standards Policy, before a no further action letter for the release may be issued.

3.  Termination/Force Majeure.

a.  This agreement may be terminated or renegotiated in the best interest of accomplishing the cleanup at a reasonable cost under the following circumstances:

i. in the event of conclusive evidence of a secondary release, continuing release, or migration of off-site contamination onto the subject site,

ii.  acts of god.

b.  This shall not be construed to allow Consultant to terminate this agreement or allow for renegotiation of the total fixed price simply on account of contamination being more extensive or at higher concentrations than originally estimated.

4.  No Waiver.

a.  By signing this agreement the Parties do not waive or compromise any right which they may have except as specifically set forth herein.

b.  The failure of Executive Secretary to insist in any one or more instances upon strict compliance with any provision of this Contract, or to exercise any option herein conferred, shall not be construed as a waiver or relinquishment of the right of Executive Secretary thereafter to require compliance with such provision of this Contract, or a waiver of the right of Executive Secretary thereafter to exercise such option, but such provision or option will remain in full force and effect.

5.  Jurisdiction.

This contract shall be governed by the laws of the State of Utah and applicable federal law. Court action, if any, shall be filed in an appropriate state court located in Salt Lake County, State of Utah.

6.  Complete Agreement/Modifications.

This contract will be effective the day of signing by all parties and may only be canceled in accordance with the terms written above and with written notice to all parties.  This contract constitutes the entire agreement between the Executive Secretary, Claimant, and Claimant’s Consultant.  No prior statements, promises, or inducements, either written or oral, made by any party or agent of the parties which are not contained within this contract are valid or binding.  This contract can only be modified by written amendment, agreed to and signed by all parties.

7.  Correspondence.

Required and other correspondence between the parties of this agreement shall be deemed sufficiently given if sent by regular mail addressed to the other parties at the addresses set forth below.  If the project manager for the Executive Secretary changes during the term of this agreement, upon the Executive Secretary notifying the three parties, the other parties will insert the new project manager’s name in place of the former project manager in the Executive Secretary’s address below.

Executive Secretary.

Division of Environmental Response and Remediation (PST Fund)

Attn: ______________, Project Manager

168 North 1950 West, First Floor

Salt Lake City, Utah 84116

Claimant:					Consultant:

______________________________	_______________________________

______________________________	_______________________________

______________________________	_______________________________

______________________________	_______________________________

______________________________	_______________________________

Claimant                             Date		Consultant			Date

_______________________________

Executive Secretary		Date